MARKET INTELLIGENCE PLATFORM

Project Charter

An end-to-end data engineering & analytics project

| Field | Detail |
| --- | --- |
| Author | Noah Lopez |
| Start Date | May 17, 2026 |
| Target Completion | July 31, 2026 |
| Status | Active |
| Version | 1.0 |

# Table of Contents

# 1. Project Summary

The Market Intelligence Platform is an end-to-end data engineering and analytics system that ingests daily U.S. equity market data, transforms it through a modern medallion architecture, applies statistical models to detect mispriced stocks within their sectors, and surfaces insights through interactive dashboards.

The project demonstrates the complete data lifecycle — ingestion, modeling, orchestration, testing, machine learning, and visualization — built to professional standards on a fully free and publicly accessible technology stack.

# 2. Business Problem

Investors and analysts face a recurring question: “Is this stock fairly priced relative to its peers?”

Traditional stock screeners compare absolute metrics (P/E ratio, market cap) without accounting for sector context. A P/E of 30 is expensive for a utility company but cheap for a high-growth tech firm. This platform answers the question correctly by evaluating each stock against its own sector cohort and flagging statistical outliers.

# 3. Primary Objectives

- Detect anomalies — Identify S&P 500 stocks that are statistically mispriced relative to their GICS sector peers using z-score and isolation forest methods.

- Provide context — Layer in sector rotation analysis to explain why a stock may be moving against its peers.

- Deliver reliability — Build the platform with idempotent pipelines, automated testing, and scheduled refreshes so insights are current and trustworthy.

- Showcase craft — Document every architectural decision, publish all code openly, and produce a portfolio piece that demonstrates senior-level data engineering thinking.

# 4. Headline Insight

“Which S&P 500 stocks are currently trading at the largest valuation gap from their sector peers, and which sectors are driving the divergence?”

This question is answered daily by the platform and presented as the lead metric on the public Tableau dashboard.

# 5. Scope

## In Scope

- All ~500 constituents of the S&P 500 index

- Daily price data (open, high, low, close, volume, adjusted close)

- Company fundamentals (sector, industry, market cap, P/E, EPS, dividend yield)

- Quarterly earnings history

- Macro indicators (10Y Treasury yield, Fed Funds rate, CPI) for context

- ~5 years of historical data at launch, with daily incremental refresh

- Anomaly detection at the stock-vs-sector level

- Sector rotation analysis at the index level

## Out of Scope

- International equities

- Options, futures, crypto, fixed income

- Intraday or real-time data

- Predictive forecasting (we describe what is unusual, not what will happen)

- Trading recommendations or financial advice

- Sentiment analysis from news or social media (potential v2)

# 6. Success Criteria

The project is considered complete and successful when all of the following are true:

| # | Criterion | Measurable Outcome |
| --- | --- | --- |
| 1 | Pipeline runs end-to-end without manual intervention | Daily scheduled GitHub Actions run completes successfully for 7 consecutive days |
| 2 | Data quality is enforced | 100% of dbt tests pass on every run; failures trigger alerts |
| 3 | Anomaly model produces interpretable results | Each flagged stock includes the metric, z-score, and sector benchmark |
| 4 | Dashboards are publicly accessible | Tableau Public dashboard and Streamlit app both live with public URLs |
| 5 | Repository is portfolio-ready | Public GitHub repo with README, architecture diagram, ADRs, and demo links |
| 6 | Documentation is complete | Every component has a written explanation of what it does and why it was chosen |

# 7. Technology Stack

| Layer | Tool | Rationale |
| --- | --- | --- |
| Language | Python 3.11+ | Industry standard for data engineering |
| Ingestion | yfinance, fredapi | Free, reliable, well-maintained libraries |
| Storage | Supabase (PostgreSQL) | Free tier, permanent, cloud-hosted, SQL standard |
| Transformation | dbt Core | Industry standard for SQL-based modeling |
| Testing | dbt tests + pytest | Coverage at both data and code layers |
| Orchestration | GitHub Actions | Free for public repos, scheduled cron, built into version control |
| Machine Learning | scikit-learn | Mature, well-documented, sufficient for our methods |
| Notebooks | Jupyter | Standard for exploratory work, versioned in repo |
| BI Dashboard | Tableau Public | New skill, free, public URL for portfolio |
| Interactive App | Streamlit + Community Cloud | Live Python-driven app, free hosting |
| Version Control | Git + GitHub | Public repo for portfolio visibility |
| Documentation | Markdown + dbt docs | Lives alongside code, version-controlled |

# 8. Architecture Overview

Data flows through a layered medallion architecture, from raw external sources to analytics-ready models consumed by visualization tools:

External Sources — Yahoo Finance + FRED

▼

Python Ingestion — scheduled via GitHub Actions

▼

Bronze — Raw — Supabase Postgres

▼

Silver — Cleaned — dbt staging + intermediate

▼

Gold — Analytics — dbt marts + ML predictions

▼

Consumption — Tableau · Streamlit · Jupyter

# 9. Project Phases & Timeline

| Phase | Dates | Deliverable |
| --- | --- | --- |
| 0. Planning | May 17 – May 24 | Charter, architecture diagram, repo skeleton, ADRs |
| 1. Infrastructure | May 25 – May 31 | Supabase + GitHub + Python env operational |
| 2. Ingestion | Jun 1 – Jun 14 | Python ingestion scripts, raw data flowing (Bronze) |
| 3. Modeling | Jun 15 – Jun 28 | dbt project with full test coverage (Silver/Gold) |
| 4. Orchestration | Jun 29 – Jul 5 | Scheduled GitHub Actions, monitoring |
| 5. Data Science | Jul 6 – Jul 19 | Anomaly detection models, predictions table |
| 6. Visualization | Jul 20 – Jul 26 | Tableau dashboard + Streamlit app live |
| 7. Showcase | Jul 27 – Jul 31 | README polish, architecture diagram, blog post |

# 10. Risks & Mitigations

| Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- |
| yfinance API changes or rate limits | Medium | Medium | Build retry logic; have FRED as backup macro source |
| Supabase free tier limits (500MB) hit | Low | High | Partition historical data; archive >5yr to Parquet |
| Scope creep extends timeline past July | High | Medium | Strict phase gates; defer v2 features to backlog |
| Tableau learning curve slows Phase 6 | Medium | Low | Allocate buffer week; tutorials in advance |
| ML model produces unconvincing results | Medium | High | Use multiple methods; validate against known anomalies |

# 11. Out-of-Scope (Backlog for v2)

- News sentiment integration (NewsAPI + transformer model)

- Real-time / intraday data via Alpaca or Polygon

- International market coverage (FTSE, Nikkei)

- Backtesting framework for anomaly-based strategies

- LLM-generated written commentary on flagged stocks

- Mobile-responsive dashboard

# 12. Definition of Done

The project is done when a hiring manager can:

- Click the GitHub repo link

- Read a README that explains the project in 60 seconds

- View a live Tableau dashboard with current data

- View a live Streamlit app with interactive exploration

- Read an architecture diagram and ADRs explaining every design choice

- See a clean commit history showing the project evolved professionally

This charter is a living document. Any material change to scope, timeline, or stack will be reflected here and committed to version control.